PHASE 1 EXECUTION GUIDE EventCraft Infrastructure · Repository · Local Setup · CI/CD Author Nag Rotte; Created March 2026; Status READY TO EXECUTE.

SCOPE OF THIS DOCUMENT: Everything in Phase 1 — local machine setup, AWS bootstrap, GitHub repository, CI/CD pipelines, and monorepo scaffold. Domain hosting is Phase 2. No new features are added until Phase 1 is complete and verified.

# 1. Files You Have — Download Checklist

All files were delivered in this conversation. Download each one and place it in the correct location on your machine as shown below. You will create a root folder for the project (e.g. C:\Projects\eventcraft\) and place scripts inside it.

| File | Save to | Purpose |
| --- | --- | --- |
| setup-local.ps1 | C:\Projects\eventcraft\scripts\ | Run first. Installs all dev tools on your Windows machine |
| bootstrap.sh | C:\Projects\eventcraft\scripts\ | Creates every AWS resource (S3, DynamoDB, Cognito, SQS, etc.) |
| create-github-repo.sh | C:\Projects\eventcraft\scripts\ | Creates GitHub repo, branch protection, pushes scaffold, sets secrets |
| deploy.sh | C:\Projects\eventcraft\scripts\ | SAM build + deploy + S3 sync + CloudFront invalidation |
| template.yaml | C:\Projects\eventcraft\infrastructure\ | SAM infrastructure — all 6 Lambdas, API Gateway, IAM roles |
| ci.yml | C:\Projects\eventcraft\.github\workflows\ | GitHub Actions CI pipeline (runs on every push and PR) |
| deploy-staging.yml | C:\Projects\eventcraft\.github\workflows\ | Auto-deploy to staging on push to staging branch |
| deploy-prod.yml | C:\Projects\eventcraft\.github\workflows\ | Auto-deploy to production on push to main branch |
| ADR-2026-001.docx | C:\Projects\eventcraft\docs\ | Architecture Decision Record — full technical decisions reference |
| setup-domain.sh | C:\Projects\eventcraft\scripts\ | Phase 2 only — do NOT run yet. Save for later. |

PHASE 2 ONLY: setup-domain.sh is for custom domain setup (Route 53, ACM certificates, CloudFront, API Gateway custom domain). Do not run it until Phase 1 is fully verified.

# 2. Prerequisites — Before Running Anything

Confirm you have each of these before starting. You only need to verify, not install — the setup script handles installation.

## 2.1 Accounts you need (all already confirmed)

- AWS account with Route 53 hosted zone(s) — already have

- GitHub account — already have

- Stripe account — already have

- Sentry account — already have

- Google reCAPTCHA v3 account — already have

- Anthropic API key — already have

## 2.2 Information to gather before starting

Have these values ready — you will need them when prompted by the scripts:

| What you need | Where to find it | Used in |
| --- | --- | --- |
| AWS IAM access key + secret | AWS Console → IAM → Users → Security credentials | aws configure (Step 3) |
| Stripe secret key + publishable key | Stripe Dashboard → Developers → API keys | Secrets Manager (Step 5) |
| Anthropic API key | console.anthropic.com → API Keys | Secrets Manager (Step 5) |
| Sentry DSN + Auth Token + Org | sentry.io → Settings → Auth Tokens / Projects | Secrets Manager + GitHub secrets (Step 5–6) |
| Google reCAPTCHA site key + secret | Google Cloud Console → reCAPTCHA Enterprise | Secrets Manager (Step 5) |
| Expo EAS token | expo.dev → Account → Access Tokens | GitHub secret EXPO_TOKEN (Step 6) |

## 2.3 IAM user to create in AWS first

Create a dedicated IAM user called eventcraft-deploy before running any scripts. Attach these AWS managed policies to it:

- AmazonDynamoDBFullAccess

- AmazonS3FullAccess

- AWSLambda_FullAccess

- AmazonAPIGatewayAdministrator

- AmazonCognitoPowerUser

- AmazonSESFullAccess

- AmazonSQSFullAccess

- CloudWatchFullAccess

- SecretsManagerReadWrite

- IAMFullAccess  (required for SAM to create Lambda execution roles)

- AmazonSNSFullAccess

SECURITY: Never use your AWS root account credentials. Always use the eventcraft-deploy IAM user. After Phase 1 is stable you can tighten these to least-privilege policies.

# 3. Step-by-Step Execution

Follow these steps in exact order. Each step has a verification check — do not proceed to the next step until the check passes.

| 1 | Run setup-local.ps1 — local machine setup One-time. Sets up your Windows machine with all tools. |
| --- | --- |

### How to run

- Open Windows PowerShell as Administrator (right-click → Run as administrator)

- Navigate to your scripts folder: cd C:\Projects\eventcraft\scripts

- Run: .\setup-local.ps1

- Follow any prompts (Git name/email, GitHub login)

- When it asks you to authenticate with GitHub CLI, follow the browser prompt

### What it installs

- Node.js LTS, .NET 8 SDK, Git, GitHub CLI (gh)

- pnpm, Turborepo, AWS CLI v2, SAM CLI, EAS CLI, Expo CLI

- Amazon.Lambda.Tools (.NET global tool)

- 20 VS Code extensions (C#, AWS Toolkit, ESLint, Prettier, GitLens, etc.)

- .vscode/settings.json and .prettierrc written automatically

### Verification

Run each command — all should return a version number: node --version → v20.x.x or higher dotnet --version → 8.0.x pnpm --version → 9.x.x turbo --version → 2.x.x aws --version → aws-cli/2.x.x sam --version → SAM CLI, version 1.x.x gh --version → gh version 2.x.x eas --version → 16.x.x or similar

| 2 | Create IAM user + configure AWS CLI Creates the eventcraft-deploy IAM user and configures your local profile. |
| --- | --- |

### Create IAM user (AWS Console — one manual step)

- Go to AWS Console → IAM → Users → Create user

- Username: eventcraft-deploy

- Access type: Programmatic access

- Attach all policies listed in Section 2.3 directly

- Save the Access Key ID and Secret Access Key — you only see the secret once

### Configure local AWS profile

Run this in PowerShell (paste your keys when prompted):

aws configure --profile eventcraft-dev

- AWS Access Key ID: paste your key

- AWS Secret Access Key: paste your secret

- Default region name: us-east-1

- Default output format: json

### Verification

Run: aws sts get-caller-identity --profile eventcraft-dev Expected output: { "UserId": "AIDAXXXXXXXXXXXXXXXXX", "Account": "123456789012", "Arn": "arn:aws:iam::123456789012:user/eventcraft-deploy" } If you see your account ID and user ARN, the profile is working.

| 3 | Run bootstrap.sh staging — create all AWS resources Creates DynamoDB, S3, Cognito, SQS, CloudWatch, Secrets Manager, SNS. Safe to re-run. |
| --- | --- |

### How to run

In PowerShell (Git Bash or WSL recommended for shell scripts on Windows):

cd C:\Projects\eventcraft

bash scripts/bootstrap.sh staging

The script will print each resource as it creates it. Expect it to take 2–4 minutes. It writes a .env.staging file at the end with all resource IDs.

### What gets created

- 5 S3 buckets: frontend, designs, exports, media, lambda-artifacts

- 2 DynamoDB tables: eventcraft-staging (main, PAY_PER_REQUEST, 2 GSIs) + eventcraft-usage-events-staging (billing metering)

- Cognito User Pool with custom attributes: email, given_name, stripe_customer_id, plan

- Cognito App Client with SRP + refresh token auth

- SQS FIFO queue: eventcraft-exports-staging.fifo

- 7 CloudWatch log groups with 30-day retention (one per Lambda)

- 4 Secrets Manager placeholders: Stripe, Anthropic, Sentry DSN, reCAPTCHA

- SNS alert topic: eventcraft-alerts-staging

- .env.staging file with all resource IDs

### Verification

Run these checks after bootstrap completes: aws dynamodb describe-table --table-name eventcraft-staging --profile eventcraft-dev --query Table.TableStatus → Should return: "ACTIVE" aws s3 ls --profile eventcraft-dev ¦ grep eventcraft → Should show 5 eventcraft-* buckets aws cognito-idp list-user-pools --max-results 10 --profile eventcraft-dev --query "UserPools[?contains(Name,'eventcraft')].Name" → Should show: "eventcraft-users-staging"

| 4 | Run create-github-repo.sh — create repo and push scaffold Creates the GitHub repo, branch protection, monorepo structure, and pushes all CI/CD secrets. |
| --- | --- |

### How to run

bash scripts/create-github-repo.sh

### What it does

- Creates private GitHub repo named eventcraft under your account

- Scaffolds the full monorepo directory structure locally (apps/, packages/, tooling/, infrastructure/, scripts/, docs/, .github/workflows/)

- Creates root package.json, pnpm-workspace.yaml, turbo.json, .gitignore, .env.example

- Makes initial commit and pushes to GitHub

- Sets main branch protection: PR required + CI must pass before merge

- Creates staging branch

- Pushes 14 GitHub Actions secrets automatically from your AWS profile

### Monorepo structure created

eventcraft/
  apps/
    web/          ← Next.js 15 (web app)
    mobile/       ← Expo 53 (iOS + Android)
    api/          ← .NET 8 Lambda functions
  packages/
    ui/           ← Shared React Native components
    tokens/       ← design-tokens.js — single color source
    hooks/        ← useRsvp, useTheme, useAuth, useExport
    services/     ← eventsApi, qrApi, authApi
    types/        ← TypeScript interfaces
    utils/        ← Shared utilities
  tooling/
    eslint/       ← Shared ESLint config
    typescript/   ← Shared tsconfig
  infrastructure/
    template.yaml ← SAM (copy here from downloaded file)
    migrations/
  scripts/        ← All .sh scripts live here
  .github/
    workflows/    ← Copy ci.yml, deploy-*.yml here
  docs/
    ADR-2026-001.docx

### Verification

1. Open https://github.com/YOUR_USERNAME/eventcraft → Should see the repo with the scaffold committed 2. Check branch protection: GitHub → Settings → Branches → main → Should show: "Require a pull request before merging" 3. Check secrets: GitHub → Settings → Secrets and variables → Actions → Should show 14 secrets including AWS_ACCESS_KEY_ID, DYNAMODB_TABLE_STAGING, etc.

| 5 | Update Secrets Manager — paste your real API keys Replace the placeholder values with your actual keys. Do this before first deploy. |
| --- | --- |

### Method: AWS Console (easiest for one-time setup)

- Go to AWS Console → Secrets Manager → us-east-1

- You will see 4 secrets with eventcraft/staging/ prefix

- Click each one → Retrieve secret value → Edit → paste your real value → Save

### Secrets to update

| Secret name | Value to paste |
| --- | --- |
| eventcraft/staging/stripe-secret-key | Your Stripe secret key (starts with sk_test_ for staging) |
| eventcraft/staging/anthropic-api-key | Your Anthropic API key (starts with sk-ant-) |
| eventcraft/staging/sentry-dsn | Your Sentry DSN from sentry.io → Project → Settings → Client Keys |
| eventcraft/staging/recaptcha-secret | Your Google reCAPTCHA v3 secret key |

### Verification

aws secretsmanager get-secret-value \ --secret-id "eventcraft/staging/anthropic-api-key" \ --profile eventcraft-dev \ --query SecretString --output text → Should return your actual key, NOT the placeholder "YOUR_ANTHROPIC_API_KEY"

| 6 | Update GitHub Actions secrets — remaining manual secrets The create-github-repo.sh script set the AWS secrets automatically. These 5 need to be set manually. |
| --- | --- |

### Go to: GitHub → Your Repo → Settings → Secrets and variables → Actions → New repository secret

| Secret name | Value |
| --- | --- |
| SENTRY_AUTH_TOKEN | sentry.io → Settings → Auth Tokens → Create Token (with project:releases scope) |
| SENTRY_ORG | Your Sentry organization slug (from sentry.io URL: sentry.io/organizations/YOUR-ORG/) |
| EXPO_TOKEN | expo.dev → Account Settings → Access Tokens → Create token |
| RECAPTCHA_SITE_KEY_STAGING | Google Cloud Console → reCAPTCHA → your v3 site key (starts with 6L) |
| STRIPE_PUBLISHABLE_KEY_STAGING | Stripe Dashboard → Developers → API keys → Publishable key (starts with pk_test_) |

| 7 | Copy downloaded files to correct locations Place template.yaml and GitHub Actions workflows into the scaffolded repo. |
| --- | --- |

### Copy template.yaml

copy template.yaml C:\Projects\eventcraft\infrastructure\template.yaml

### Copy GitHub Actions workflows

copy ci.yml             C:\Projects\eventcraft\.github\workflows\ci.yml

copy deploy-staging.yml C:\Projects\eventcraft\.github\workflows\deploy-staging.yml

copy deploy-prod.yml    C:\Projects\eventcraft\.github\workflows\deploy-prod.yml

### Commit and push

cd C:\Projects\eventcraft

git add -A

git commit -m "chore: add SAM template and CI/CD workflows"

git push origin staging

### Verification

Go to GitHub → Your repo → Actions tab → You should see the CI workflow triggered by the push → It will run but likely fail on some steps (no Lambda code yet) — that is expected → What we are verifying is that the workflow STARTS and the secrets are accessible → Look for green checkmarks on: "Install dependencies", "AWS credentials configured"

| 8 | Open project in VS Code Verify your local development environment is working correctly. |
| --- | --- |

cd C:\Projects\eventcraft

code .

### Verify VS Code setup

- You should see the AWS Toolkit icon in the left sidebar — click it and sign in with your AWS profile eventcraft-dev

- Open any .ts file — ESLint and Prettier should be active (no red squiggles about config)

- Open the terminal in VS Code — it should open in C:\Projects\eventcraft

- Run: pnpm install — should complete without errors (no packages yet, just workspace setup)

# 4. All Decisions Made — Reference

These are locked for Phase 1. No changes until Phase 1 is complete.

## 4.1 Infrastructure

| Decision | Choice | Reason |
| --- | --- | --- |
| Cloud platform | AWS (us-east-1) | Route 53 + existing AWS account |
| IaC tool | AWS SAM + bash/AWS CLI scripts | CDK rejected — too complex, poor ecosystem fit |
| Database | DynamoDB on-demand only (no Aurora) | Aurora = $44-77/mo min. DynamoDB = $1-5/mo at nascent scale |
| Backend runtime | .NET 8 Lambda (arm64/Graviton2) | 20% cheaper than x86, familiar stack |
| Auth | AWS Cognito User Pools | Free ≤50k MAU, native API GW integration |
| Monthly cost (staging) | ~$23/month (down from $99 with Aurora) | S3+CF+Lambda+DynamoDB+SES+SQS+Cognito |

## 4.2 Frontend & Mobile

- Framework: Next.js 15 (App Router) for web, Expo 53 for iOS/Android

- Single monorepo: pnpm workspaces + Turborepo — one codebase, web + mobile share packages/

- Shared packages: ui (components), tokens (design system), hooks, services, types, utils

- Styling: NativeWind (Tailwind for React Native) — same class names on web and mobile

- Design system: single source in packages/tokens/design-tokens.js — controls both apps

- Dark + light mode: CSS custom properties, toggle with one attribute change, no component edits

- Canvas editor (web-only, Fabric.js) — mobile gets template selection + text editing only

## 4.3 Coding standards (apply to all code, always)

- .NET backend: one class per file, no inline SQL (repository pattern, no stored procs since DynamoDB), CQRS with MediatR, Result<T> pattern

- Frontend: revealing module pattern — each feature/index.js exports public surface only

- No inline CSS or JS in JSX — all styles via CSS modules or CSS custom properties

- No business logic in pages — pages are layout/routing shells only

- Single design token source — no hardcoded hex values anywhere in components

## 4.4 Integrations confirmed for Phase 1 scaffold

- Stripe — dynamic usage-based billing (flat plan + metered AI generations, PDF exports, RSVP overage)

- Sentry — error tracking on web (Next.js SDK), mobile (Expo SDK), and Lambda (.NET SDK)

- Google reCAPTCHA v3 — on RSVP form and signup page

- Anthropic API — AI design generation (prompt → canvas JSON)

- AWS SES — RSVP invite emails, reminders, nudges

- AWS SQS FIFO — async export job queue (PDF/PNG rendering)

## 4.5 Deferred to Phase 2

- Custom domain setup (Route 53, ACM certificates, CloudFront distribution, API Gateway custom domain) — script setup-domain.sh is ready but DO NOT run yet

- Stripe payment collection in the app UI

- Mobile EAS build and TestFlight submission

- QR code scan analytics dashboard

# 5. DynamoDB Single-Table Design Reference

All entities live in one table: eventcraft-staging. Two Global Secondary Indexes (GSI1, GSI2) cover all access patterns.

| Entity | PK | SK | GSI1PK | GSI1SK |
| --- | --- | --- | --- | --- |
| User | USER#{userId} | PROFILE | — | — |
| Event | EVENT#{eventId} | METADATA | USER#{userId} | EVENT#{eventId} |
| Design | DESIGN#{designId} | METADATA | USER#{userId} | DESIGN#{designId} |
| RSVP | EVENT#{eventId} | RSVP#{email} | RSVP#{status} | EVENT#{eventId} |
| QrCode | QR#{qrId} | METADATA | EVENT#{eventId} | QR#{qrId} |
| Export | EXPORT#{exportId} | METADATA | DESIGN#{designId} | EXPORT#{exportId} |
| Template | TEMPLATE#{templateId} | METADATA | CAT#{category} | TEMPLATE#{templateId} |

# 6. Phase 1 Complete — Verification Checklist

Run through every item before declaring Phase 1 done and starting Phase 2.

## Local machine

- node --version returns v20.x.x or higher

- dotnet --version returns 8.0.x

- pnpm --version returns 9.x.x

- sam --version returns 1.x.x

- gh auth status shows "Logged in to github.com"

- VS Code opens the project with no extension errors

## AWS resources

- DynamoDB table eventcraft-staging status = ACTIVE

- DynamoDB table eventcraft-usage-events-staging status = ACTIVE

- 5 S3 buckets exist with names matching eventcraft-*-staging

- Cognito User Pool eventcraft-users-staging exists

- SQS queue eventcraft-exports-staging.fifo exists

- 7 CloudWatch log groups exist under /aws/lambda/eventcraft-*

- 4 Secrets Manager secrets updated with real values (not placeholder text)

## GitHub repository

- Repo https://github.com/YOUR_USERNAME/eventcraft is private

- main branch has protection rules (PR + CI required)

- staging branch exists

- GitHub Actions → Secrets shows at least 14 secrets

- GitHub Actions → Actions tab shows CI workflow triggered on last push

## Files in place

- infrastructure/template.yaml exists in the repo

- .github/workflows/ci.yml exists

- .github/workflows/deploy-staging.yml exists

- .github/workflows/deploy-prod.yml exists

- docs/ADR-2026-001.docx exists

- scripts/bootstrap.sh exists

- scripts/deploy.sh exists

- scripts/setup-domain.sh exists (saved for Phase 2 — NOT run yet)

# 7. What Comes Next — Phase 2 Preview

Once all Phase 1 checklist items are green, Phase 2 begins. No work starts on any of these until Phase 1 is fully verified.

## Phase 2 — Application code

- packages/tokens — design-tokens.js (dark + light mode, single source)

- packages/ui — shared Button, Card, Modal, Toast, Input components

- packages/hooks — useRsvp, useTheme, useAuth, useExport

- packages/services — eventsApi, qrApi, authApi, billingApi

- apps/api — first Lambda (Events) with structured Serilog logging + Sentry + DynamoDB repository

- apps/web — Next.js shell with ThemeProvider, auth flow, dashboard skeleton

- apps/mobile — Expo shell with shared components

## Phase 2 — Domain (using setup-domain.sh)

- ACM wildcard certificate (us-east-1)

- CloudFront distribution for web frontend

- API Gateway custom domain (api.yourdomain.com)

- Route 53 A alias records

This document covers everything decided and built through March 15, 2026. All architectural decisions are recorded in ADR-2026-001.docx. When you are ready to start Phase 2, resume the conversation and say "Phase 1 complete — start Phase 2."